## Slide 1: BUSINESS CASE
PRESENTED BY:
CHUKWUDOLUE C. FAVOUR

## Slide 2: TABLE OF CONTENTS
Introduction / Project Mandate
Business Problem
Proposed Solution
Stakeholders
Expected Benefits
Timeline and Budgets
Risk and Assumptions

## Slide 3: Project Mandate
This project is initiated to improve Temu’s e-commerce platform by addressing issues related to incorrect product deliveries, lack of clear size-selection options, and inefficiencies in the payment system. These challenges have contributed to customer dissatisfaction and increased complaints.
The objective of the project is to enhance order accuracy, improve customer satisfaction, reduce complaints an increase operational efficiency. The project will focus on system improvements that support accurate product selection and reliable payment processing.
The project is scheduled to run for 8 weeks with an estimated budget of $50,000.

## Slide 4: Business Problem
Temu is experiencing a high volume of customer complaints due to customers receiving products in incorrect sizes. This issues creates dissatisfaction and frustration among customer and weakens their overall shopping experience on the platform.
The continued occurrence of incorrect sizing leads to negative customer reviews and a gradual loss of trust in the platform. It also increases the workload of the customer support team, who must handle repeated complaints and inquiries. These challenges reduce operational efficiency and damage Temu’s reputation trust and increased workload for the customer support team. These challenges reduce operational efficiency and damage Temu’s reputation, which may result in decreased customer loyalty and reduced long-term business performance.

## Slide 5: Proposed Solution
The proposed solution is to upgrade Temu’s ordering and product management system to improve order accuracy and customer experience. The platform will introduce a clear size-selection feature with proper size guides to help customers choose the correct product size. The system will also include better order verification and an upgraded payment process to support secure and smooth transactions.
These improvements aim to reduce customer complaints, improve accuracy in deliveries, and increase operational efficiency. Overall, the solution is intended provide a more reliable and user-friendly shopping experience.

## Slide 6: Stakeholders
Customers – users of the platform affected by order accuracy.
Customer Support Team – handles complaints and inquires.
IT/ Development Team – responsible for system upgrades.
Operational Management – oversees delivery and performance.

## Slide 7: Expected Benefit
Improved customer satisfaction.
Reduction in customer complaint.
Increased accuracy in product deliveries.
Improved operational efficiency.
Stronger customer trust and loyalty.

## Slide 8: Timeline and Budget
The project is estimated to run for a period of 8 weeks. An estimated budget of $50,000 has been allocated to support system upgrades, testing, and implementation activities.

## Slide 9: Risk and Assumption
Risks:
Technical challenges during system upgrades.
Delays in implementation timeline.
Possible system downtime during deployment.
Assumptions:
Adequate budget and resources available.
Technical teams have the required expertise.
Users will adapt to improve system

## Slide 10: Thank You